## Slide 1: PGC D Group D4: LNG Life Cycle Assessment (LCA) – Osaka Meeting Wrap Up
Detailed Outline Developed with Annotations
Writing Assignments for “Active Sections” of Final Report Confirmed
Report Graphics Development Assigned
Data Archive and Modeling Template Assigned –
Writing Begun.

## Slide 2: PGC D Group D4: LNG Life Cycle Assessment (LCA) – Osaka Meeting Wrap Up (cont.)
Additional Focus
  IGU Advocacy Messaging in Presenting Data and Analysis
  Full Commitment to Contractor Data Development for LCA Modular Approach
  Consistency with World LNG Report and Other Industry LCA Work.

## Slide 3: PGC D.4 Expanded Report Outline (active sections shown in red)
  Executive Summary (not to be addressed until report is completed)
  Introduction
    Background
    Purpose and Objectives of the Study
    Overview Discussion of LNG Chains
  Technical Approach
    Use of Chain Modules and Assumptions
    System Boundaries
    Data Quality Characterizations
    Examples of Chain Descriptions and Study Applications

## Slide 4: PGC D.4 Expanded Report Outline (cont.)
  LCA Modules
    Liquefaction (including feed gas to plant boundary)
    LNG Transport (marine carrier and overland transport)
    Regasification and LNG End User Delivery (e.g. bunkering, vehicle refueling)
  Case Study Illustrations (to await data development, for the most part)
    Three to 4 Chain Case Studies
    General Recommendations for Report Use
    Potential Technology Roadmapping Applications (Initial text based on Study Group expertise)

## Slide 5: PGC D.4 Expanded Report Outline (cont.)
  Study Conclusions (to await completion of the work referred to above)
    Potential mitigation opportunities and “hot spots,” operational changes, process efficiencies, power sources and their emissions streams, CO2 management)
  Recommendations for Future LCA Studies
  Appendices (to await completion of the work referred to above)
    Data sets
    (Others to be decided).

## Slide 6: PGC D Group D4: LNG Life Cycle Assessment (LCA) – Osaka Meeting Wrap Up (cont.)
Key Near-Term Dates
  Posting of Initial Baseline Document on IGU Website – 30 May 2014
  Confirmation of Contractor Engagement – 30 June 2014