## Slide 1
Progress report
Study Group 3.2
SPONSOR
Daniel Falabella (Argentina)
DEPUTY
Mohd Nazmi (Malaysia)
S.G. LEADER
Abderrahame Taberkokt (Algeria)
Mar del Plata / Argentina October 25th 2012
IGU WOC3 - Gas Transmission

## Slide 2
Study Group 3.2 “ Pipeline Integrity Management System”
1- Welcome and opening remarks
2- Draft Agenda
3 - Roll call of delegates
  Administrative list of participants
  5 minutes presentation of all delegates (company specific, own position in the company and affiliation with subject of IGU SG 3.2)
4- Revision of the Scope and Purpose of the work
5- Presentation of the SG 3.2’s result [triennium 2009-2012]
6- Main ideas discussed during the July's and October's conference call.
7- Discussion about the 2012-2015’s Questionnaire and Definition of deliverables.
9- Milestone /task diagram
Draft agenda

## Slide 3
Study Group 3.2 “Pipeline Integrity Management System”
Attendees 1st SG3.2 meeting
Attendees of 16 members ( 16 companies – 15 countries – 05 continents)
Names and surnames |  | Company | Team
FALABELLA | Daniel | TGS | 4
TABERKOKT | ABDERRAHMANE | GRTG;Spa | 2
NAZMI | Mohd | Petronas | 4
PINTO LEMGRUBER | Nelson | TBG | 3
KRISHNASWAMY | Padmanabhan | energinet.dk | 3
MASMOUDI | Med Adnene | STEG | 1
NUKOVIC | RASTISLAV | EUSTREAM AS | 1
SAID | Noureddine | SERGAZ | 3
KIM | Woosik | Korea Gas Corporation | 2
PODWORSKI | Piotr | EuRoPol GAZ | 3
FORDYCE | Ian | Gl-group | 4
POPOV | Sergey | SPETSNEFTEGAZ | 2
RASMUSSEN | PAL | Gassco | 4
DEEPANK | Gupta | SP AusNet | 1
MALAVE | Yenitza | PDVSA | 1
Osiadacz | Andrzej | Warsaw University of Technology | 2

## Slide 4
Study Group 3.2 “Pipeline Integrity Management System”
It is necessary to enhance the Integrity Plans in order to reduce risk of failure and accidents based on the Pipeline Integrity Management System approach :
- To define a Pipeline Integrity Management System approach.
- To provide information on new development to reduce the gaps in integrity threat management.
- To propose strategies to prolong the life of ageing pipelines or to reclassify the ones in use.
- To describe what Governments, companies and suppliers are doing to improve “Third party damage prevention” (including the application of new rules)
- To identify the critical tasks that affect integrity management.
To provide appropriate competency for personnel performing special tasks.
This Study Group will also :
- take over the work to build on strategies that support effective IMS HR issues.
- be responsible for building and maintaining a Database of IGU Member Transmission Systems, containing information on transmission network (physical data, performance, projects, new rules, etc.)
Scope and Purpose

## Slide 5
Study Group 3.2 “Pipeline Integrity Management System”
1-The first part of the assigned work will be the database of the transmission systems
To attain this target, a questionnaire should be elaborated, and the boundary of PIMS is limited to pipelines (Onshore and Offshore). The database will include the following characteristic :
Diameter
length
Thickness
Piggable or un-piggable)
Coating(external-internal)
Material
Year of construction
Depth of cover
Operating Pressure
Type of cathodic protection
Or more ??????????
Ideas discussed during the July's conference call.

## Slide 6
Study Group 3.2 “Pipeline Integrity Management System”
2- To enunciate the approach the Asset of Pipeline integrity Management Systems
Pipeline integrity management system, has already been studied by previous WOC Transmission’s study groups, during the last years (as an example SG. 4.2/WOC 4 2000-2003 ), so the challenge is to make the final work original.
Proposal to elaborate a questionnaire (benchmarking) to enunciate the approach
Ideas discussed during the July's conference call.

## Slide 7
Study Group 3.2 “Pipeline Integrity Management System”
3-To inform new developments to reduce gaps that exist in terms of integrity threats + critical tasks that affect the integrity management
The questions N° 5, 7, 8, 9, 10, 11, 12, 13, and 14 of the previous SG 3.2’s questionnaire, about investigation into threats affecting the integrity of gas pipelines and effectiveness of mitigation measures to reduce the risk related to these threats, are the ones which will answer the point thee, : others questions ???
prerequisite when analyzing the questionnaire’s answers, we have to distinguish between experienced companies and beginners for this purpose it’s proposed to include a coefficient, which take into account the gas network size and the years of gas operation ( we’ve to think how to link these parameters in order to get a logic and rich results)

## Slide 8
Study Group 3.2 “Pipeline Integrity Management System”
4-To propose strategies to prolong the life of ageing pipes or to reclassify the ones in use.
5- Describe what Governments (with the applications of new rules), companies and suppliers are doing to improve “Third party damage prevention”.
Here also proposal to establish a questionnaire in order to get :
Strategies of gas companies
best practices of natural gas pipeline operators
other ??????

## Slide 9
Study Group 3.2 “Pipeline Integrity Management System”
6-Provide appropriate competence to personnel who perform qualified tasks
Definition of training programmes
The targeted jobs or activities
Internal or external means (or both)for training the employees.
Other ?????
Here also proposal to establish a questionnaire in order to get :

## Slide 10
Study Group 3.2 “Pipeline Integrity Management System”
7- Discussion about the 2012-2015’s Questionnaire and Definition of deliverables
Database of IGU Member Transmission Systems
Analysis of the questionnaires
Actions to satisfy the expected targets listed in the scope and purpose
Enhancement of existing PIMS architecture/elements
Deliverables:
Questionnaires :
1- Database of IGU Member Transmission Systems
2- PIMS : 04 teams (04 members) to build a questionnaire
3- Point 3 : use the questionnaire of the last triennium one
4- Point 4 and 5 : the 04 teams to build the questionnaire
5- Point 6: is included in the PIMS

## Slide 11
Study Group 3.2 “Integrity Management System”
8- Milestone /task diagram
Year | 2012 |  | 2013 |  |  |  | 2014 |  |  |  | 2015 | 
Quarter | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2
WOC 3 Meetings |  |  |  |  |  |  |  |  |  |  |  | 
Milestones/tasks |  |  |  |  |  |  |  |  |  |  |  | 
Database of IGU WOC 3 |  | 30-11 |  |  |  |  |  |  |  |  |  | 
Establishing the questionnaire |  |  | 20-01 |  |  |  |  |  |  |  |  | 
Sending the questionnaire |  |  | 31-01 |  |  |  |  |  |  |  |  | 
Reply of the questionnaire |  |  |  |  |  |  |  |  |  |  |  | 
Analysis of the questionnaire |  |  |  |  | P |  |  |  |  |  |  | 
Progress report |  |  |  |  |  |  |  |  |  |  |  | 
IGU WGC report |  |  |  |  |  |  |  |  |  |  |  | 
Presentation WGC |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 12
Study Group 3.2 “Integrity Management System”
System management process
Management commitment
Organisation and responsibilities
Hazard identification and control
Planning and performance monitoring
Information management
Audit
The equipment process
The design management
Design principles
. The Standards
The design supervision
. Design overview
The design review
The construction management
. Construction principles
. The construction supervision
. The Construction overview
. The construction review
The Operation – Maintenance Process
Operation - maintenance principles
Monitoring and "routine" maintenance of structures
Planning and scheduling
Implementation and operation
Inspection and corrective actions
Preventive and corrective maintenance
Planning and scheduling
Implementation and functioning
Inspection and corrective actions
Management of emergency situations
Planning and scheduling
Implementation and functioning
Inspection and corrective actions
Element of process review
Horizontal processes
Training
Purchasing
Communication
Safety and Environmen
Quality
Standards, Technology and Regulation watch
PIMS consists in all the resources (organisation, equipment, know how, etc.) and activities provided by the natural gas pipeline operator to ensure the integrity of pipelines (see boundary of PIMS below). Objectives of PIMS : To manage the risks related to natural gas pipelines in order to guarantee the safety of employees, the public, the environment and durability of industrial equipment taking into account the technical and economical imperatives
The PIMS’ architecture given by the SG. 4.2/WOC 4 2000-2003,
Team N°1
Team N°2
Team N°3
Team N°4 Ͼ

## Slide 13
Thank you for your attention
Study Group 3.2 “Integrity Management System”